AquaScan AI — Claude Code Handoff v2

Debugging history • Proven results • Open contradictions • Evidence-gated test plan

FILL IN BEFORE HANDING OFF: Presentation date = Fri 09-10-2026 16:00 final review (software freeze Thu 08-10-2026 night; real Raspberry Pi Fri 09-10-2026 morning) — under 7 days away, so Decision C (retraining) is OFF the table. This decides whether retraining (Decision C) is even allowed — see §17.

# 0. What changed from v1

- Raspberry Pi mode corrected: all "Raspberry Pi" results were simulated with the laptop webcam via hardware\rpi_client.py. No physical Pi has been tested.

- New contradiction flagged (§8): the OpenCV path detected bottles on the same webcam where the browser path detects nothing. This must be resolved before blaming the model.

- New Phase 0 (path A/B comparison) added before the physical phases.

- imgsz=416 downgraded from a hard rule to a default backed by one frame; now tested offline on saved frames.

- Confidence cap at 0.20 reclassified as a known UI defect.

- Frame collector now specified (where frames go, what metadata is saved).

- Numeric decision criteria and ground-truth labelling added.

- Baseline snapshot (git tag + SHA-256 of best.pt) and regression-command discovery added.

- Floating-water demo is now the primary plan; pre-recorded Upload/Demo fallback added.

- Dynamic LAN IP, notebook epoch mismatch, lighting control and list numbering fixed.

# 1. Purpose

Complete handoff for Claude Code taking over AquaScan AI. It records debugging history, validated components, the unresolved physical-webcam failure, an open contradiction between two inference paths, preservation rules, and an evidence-gated decision process. Do not rebuild the project or repeat speculative fixes.

# 2. Project and Environment

C:\Users\Shailesh Mayekar\Downloads\AquaScan-AI

- Windows project. Always use the project virtual environment:

.venv\Scripts\python.exe

- Backend: FastAPI/Uvicorn on http://localhost:8000

.venv\Scripts\python.exe run_server.py

- API status: http://localhost:8000/api/status

- LAN URL: read it from the server startup output each time. The IP is DHCP-assigned and will differ on presentation-day Wi-Fi (previously seen: 192.168.62.133).

# 3. Architecture

Path A (browser):  Laptop Webcam → getUserMedia → canvas frame capture

→ POST /api/predict → FastAPI → YOLO best.pt

→ JSON → canvas render

Path B (OpenCV):   Laptop Webcam → OpenCV → hardware\rpi_client.py

→ FastAPI → YOLO best.pt → JSON

- UI modes: Laptop Webcam, Raspberry Pi, Upload/Demo.

- Raspberry Pi mode has only been exercised in simulation — Path B running on the laptop with the laptop webcam. No real Pi hardware, Pi camera or Pi network conditions have been tested. Any presentation claim must say "Pi-ready client, simulated on laptop".

- Presentation priority: a reliable, in-domain live demonstration (see §19).

# 4. Model and Dataset

- Main model: models\best.pt, ≈6.2 MB. Classes: bottle, can, carton, paper, plastic.

- Dataset: dataset_clean\floating_waste_v10 — 7,644 images/labels, 21,111 boxes, 0 invalid boxes.

- Executed training: 10 epochs. mAP50 ≈69.4%, mAP50-95 ≈40.0%, precision ≈79.8%, recall ≈64.7%.

- 10 epochs with 64.7% recall is undertrained. Treat these as interim metrics, not final ones.

- Fix the notebook title that says 30 epochs so it matches the executed 10-epoch run. A judge spotting this mismatch reads it as a false claim.

- dataset_webcam is empty; no best_webcam.pt exists.

RULE: Do not replace best.pt or retrain unless §17 Decision C is met.

# 5. Webcam Inference Size

- Laptop webcam source is 640×480. Current default for webcam: imgsz=416.

- Evidence so far is one frame: at 640 a bottle was missed and a background carton artifact appeared (≈32.84%); at 416 the same frame gave bottle ≈30.50%, bbox ≈[0.5, 287.1, 141.6, 480.0].

- One frame is not enough to lock a rule. Keep 416 as the deployed default, but during testing replay every saved frame offline at 320 / 416 / 640 and report which is best. Change the deployed value only if the offline sweep clearly supports it.

# 6. Confidence Handling

- UI default ≈25%.

- Do not blindly lower confidence. Measure raw confidence (down to 0.01) and false positives first.

KNOWN DEFECT: For webcam mode the effective threshold is silently capped at 0.20, so moving the slider above 20% does nothing. A control that has no effect looks broken if a judge touches it. Fix it so the slider is honoured, or disable/hide it in webcam mode with a visible fixed value. Smallest change wins; record which.

# 7. Bugs Already Fixed (preserve these)

## 7.1 Frontend syntax/startup

- Duplicate try block in frontend/js/app.js fixed; node -c frontend/js/app.js passes.

## 7.2 Frame-loop instability

- Prediction lock, early exits, fetch timeout and session state caused 2–3-frame failures. Fixed with try/finally, AbortController, timeout handling, sequence tracking and cleanup.

## 7.3 Stale boxes / alignment

- Sequence filtering, canvas alignment, mirror handling and stale-canvas clearing implemented; controlled rendering/alignment tests pass.

## 7.4 Start/Stop and sleep/wake recovery

- stopWebcam() stops tracks, clears timer, aborts pending fetch, resets state, clears canvas. Track health checks handle readyState/ended. 5 Stop→Start cycles and ended-track recovery pass.

## 7.5 Browser NotReadableError

- Reproduced when rpi_client.py/OpenCV held the webcam — a camera resource lock, not a YOLO failure. Never run Path A and Path B at the same time. Camera Occupied/Blocked + Try Again recovery tested.

## 7.6 Browser cache

- Stale app.js showed an old error message. No-cache headers added. Press Ctrl+F5 once before presenting.

## 7.7 Windows Smart App Control / torchvision

- Smart App Control blocked torchvision\_C.pyd → "operator torchvision::nms does not exist" → HTTP 500.

- Narrow pure-PyTorch NMS fallback added; matched native torchvision in 3,000/3,000 tests (tied-score ordering only). Native torchvision loads again; fallback kept as safety net.

# 8. Path B Terminal Test — and the Open Contradiction

.venv\Scripts\python hardware\rpi_client.py --server http://127.0.0.1:8000 --device-id laptop-test --camera-id laptop-webcam --backend opencv --loop --max-frames 5 --interval 0.5

- Correct path is hardware\rpi_client.py. Stopping after frame 5 is expected (--max-frames 5). 127.0.0.1 is faster than localhost for Python here.

Output:

FRAME #0001 → Objects: 1 (plastic:1)

FRAME #0002 → Objects: 0

FRAME #0003 → Objects: 2 (bottle:1, plastic:1)

FRAME #0004 → Objects: 5 (bottle:4, plastic:1)

FRAME #0005 → Objects: 3 (bottle:2, plastic:1)

CONTRADICTION — RESOLVE FIRST: Path B, using the same laptop webcam and the same model, produced bottle detections. Path A (browser) produces none. The scene in front of the camera for this run was not recorded. If the scene was comparable, the difference is in preprocessing, not in the model’s domain — which would make this a software bug (Decision D). Also: 4 bottles in one frame with (presumably) one real bottle means Path B is producing false positives. This run is not a clean success.

Candidate causes to check by reading code, before any physical testing:

- Colour channel order. Ultralytics treats numpy arrays as BGR. If the browser JPEG is decoded with PIL (RGB) and passed as a numpy array, red/blue are swapped. OpenCV imdecode gives BGR (correct).

- imgsz per path. Confirm which imgsz each endpoint uses — Path B may run at 640 while Path A runs at 416.

- Endpoint and post-processing. Does Path B hit the same endpoint, same confidence, same class filter, same NMS settings?

- JPEG quality / resize. Canvas toBlob/toDataURL quality and any client-side downscaling vs OpenCV encode settings.

# 9. Tests Already Passed

No dates or commit hashes were recorded for these runs. Claude Code must re-run them against the baseline (§13) and record date + commit for each.

| Test | Result | Note |
| --- | --- | --- |
| API suite | 13/13 |  |
| Raspberry Pi streaming | 10/10 | Simulated — laptop webcam via rpi_client.py |
| Hardware simulation | PASS | Simulated |
| Real detection | PASS | Scope not recorded — define it |
| Laptop E2E detection | PASS | Contradicted by §10 — re-verify |
| Dataset validation | PASS |  |
| Real browser frame flow | 44/44 HTTP 200 | Transport only, not detection quality |
| Stop→Start cycles | 5/5; 25/25 HTTP 200 |  |
| Controlled browser rendering | 21/21 |  |
| Camera busy / Try Again | PASS |  |
| Ended-track recovery | PASS |  |
| Backend webcam soak | 300/300 HTTP 200 | Transport only |
| Upload/Demo | 6/6 samples |  |
| Raspberry Pi UI | ONLINE / live frame | Simulated on laptop |

Note: HTTP 200 proves the pipeline runs, not that it detects correctly. Detection quality is measured only by §15–§17.

# 10. Current Physical-Webcam Failure (Path A)

A 47.6-second screen recording was reviewed. Live video starts and stays stable. A hand-held bottle is clearly visible, but no BOTTLE box appears and Objects stays 0.

- Backend-received frame: clean, 640×480, unmirrored, bottle visible. Channel order of that frame was not verified — check it (§8).

- Raw inference at imgsz=416: best bottle score ≈2.5%, and that box was on the hand/shirt, not the bottle.

- At conf 0.05–0.25: no useful bottle detections on that frame. Lowering thresholds is not justified.

- Leading hypothesis: model/domain mismatch. Not confirmed until Phase 0 rules out a Path A preprocessing bug.

# 11. Model Domain Findings

- Training imagery: outdoor water / floating waste, bottles floating or lying on water, low-oblique water-level or drone/boat-like viewpoints.

- Failing demo: vertical clear bottle, hand, face, indoor background, label/logo — a different context.

- Object size alone is not the main issue: the model detects in-domain bottles across a broad size range.

- In the failing video, high scores sometimes landed on logos, labels, face or shirt.

# 12. Known Defects and Open Questions

| # | Item | Type | Resolved by |
| --- | --- | --- | --- |
| 1 | Path B detects bottles, Path A does not (§8) | Open contradiction | Phase 0 |
| 2 | Channel order of browser frames unverified | Possible software bug | Code read + Phase 0 |
| 3 | Webcam confidence silently capped at 0.20 | Known UI defect | Fix or disable slider |
| 4 | imgsz=416 based on one frame | Weak evidence | Offline sweep §15 |
| 5 | Path B false positives (bottle:4) | Model / threshold | Phase 1 + offline sweep |
| 6 | Raspberry Pi untested on real hardware | Scope limitation | State honestly in report |
| 7 | Notebook says 30 epochs; ran 10 | Documentation | Fix notebook title |
| 8 | Regression test commands not recorded | Process gap | Discover + record (§13) |

# 13. Baseline Snapshot (do this before touching anything)

- If the project is not a git repo, git init and commit everything except .venv, datasets and large artifacts. Then: git tag pre-handoff-baseline.

- Record the SHA-256 of models\best.pt (certutil -hashfile models\best.pt SHA256). The final report must show the hash is unchanged.

- Find every test script / command that produced the §9 results. Write them, one per line, into TESTING.md with the exact command. If a test cannot be found, say so — do not invent a replacement silently.

- Run the full regression list once on the baseline and record date, commit and result.

# 14. Frame Collector Specification

If a frame collector already exists, use it and document where it writes. If not, add the smallest debug-only one:

- Enabled only by env var AQUASCAN_SAVE_FRAMES=1; off by default, so presentation behaviour is unchanged.

- Saves the exact frame the model receives (after decode, before inference) to debug_frames/<phase>/<seq>_<timestamp>.jpg.

- Saves alongside it <seq>_<timestamp>.json: path (A or B), imgsz, threshold, image shape, dtype, and all raw boxes down to conf 0.01.

- Phase name comes from a query param or env var (e.g. ?phase=p2) so frames are separable without manual sorting.

# 15. Test Protocol

Common setup for every phase:

- Backend running with AQUASCAN_SAVE_FRAMES=1. Chrome at http://localhost:8000.

- Lighting fixed: same lamp on, no window behind the subject, same time of day across phases.

- Between phases: Stop Camera, wait ≈5 s, Start Camera.

- Never run Path A and Path B simultaneously.

## Phase 0 — Path A vs Path B, same scene (≈5 min)

- Place the bottle in a fixed position (e.g. standing on a table, 60–80 cm from the camera). Do not move it.

- Run Path B for 20 frames: rpi_client.py ... --max-frames 20. Close it fully.

- Run Path A (browser) for ≈20 s on the identical scene.

- Compare saved frames from both paths pixel-wise (mean absolute difference per channel) and compare detections.

- If B detects the bottle and A does not → software bug in Path A. Fix it (smallest change), re-run Phase 0, then continue.

## Phases 1–4

| Phase | Scene | Duration | Measures |
| --- | --- | --- | --- |
| 1 — Empty | No bottle. You + room visible. | 20 s | False positives per frame |
| 2 — Hand-held | Same as failing video; rotate upright, sideways, tilted. | 20 s | Detection rate (out-of-domain) |
| 3 — Far / small | Bottle 2–4 m away or substantially smaller in frame. | 20 s | Detection rate vs size |
| 4A — Top-down | Bottle flat on floor/table; camera looks down from ≈1 m. | 30 s | Drone-like viewpoint |
| 4B — Floating (primary) | Bottle floating in a tub/bucket of water; camera across the water at a low oblique angle, not straight down. | 30 s | In-domain viewpoint — the presentation candidate |

Phase 4B is no longer optional. AquaScan is a floating-waste detector, so the floating setup is the demo that matches the project’s story. Set up the tub before testing starts.

After all phases: Stop Camera and tell Claude "done".

## Offline analysis on saved frames

- Sweep imgsz ∈ {320, 416, 640} × conf ∈ {0.01, 0.05, 0.10, 0.15, 0.20, 0.25}.

- Report raw bottle-confidence distributions per phase (min / median / p90 / max).

- Report detection rate and false-positive rate per phase per setting.

- Do not change deployed settings during analysis — this is read-only replay.

# 16. Ground Truth and Metrics

- Hand-label the bottle box on ≈20 evenly spaced frames per phase (Phases 2–4B). Phase 1 ground truth is "no objects".

- True positive: bottle box with IoU ≥ 0.3 against the ground-truth box.

- Detection rate: frames with ≥1 true positive ÷ frames with a bottle.

- False-positive rate: boxes not matching any ground truth ÷ total frames.

- Labelling can be done by Claude Code proposing boxes and the user confirming/correcting — but each box must be human-confirmed.

# 17. Decision Criteria (fixed before results are seen)

| Decision | Condition |
| --- | --- |
| A — Ready, current setup | Phase 2: detection rate ≥ 60% and Phase 1: ≤ 0.10 false-positive boxes per frame, at the deployed imgsz/threshold. |
| B — Ready, different demo setup | A fails, but Phase 4B (or 4A): detection rate ≥ 60% and Phase 1 FP ≤ 0.10/frame. Demo the floating setup; do not retrain. |
| C — Retraining needed | Neither 4A nor 4B reaches 60% at any tested setting and no software bug found. Only allowed if presentation is ≥ 7 days away. If < 7 days, C is off the table: fall back to Upload/Demo as the primary demo. |
| D — Software bug | Phase 0 or code inspection shows Path A frames or settings differ from what the model should receive. Fix, re-run Phase 0 and Phases 1–4B, then re-decide A/B/C. |

Thresholds (60% / 0.10) are the agreed bar. Do not move them after seeing results.

# 18. Preservation Rules

- Do not modify best.pt unless corruption is proven; hash must match §13.

- Do not retrain unless Decision C is met (including the date condition).

- Keep imgsz=416 deployed for webcam unless the offline sweep clearly supports a change; document the evidence if changed.

- Do not lower confidence without the §15 sweep showing it helps without breaking Phase 1.

- Do not rewrite frontend/backend architecture. Smallest evidence-based fix only.

- Preserve Raspberry Pi (simulated), Upload/Demo, API, Start/Stop and recovery logic.

- If a test passes, preserve the implementation that made it pass.

- Never run rpi_client.py concurrently with the browser webcam.

- After any code change: re-run the full TESTING.md regression list.

# 19. Presentation-Day Procedure

## Plan A — live floating demo (expected primary)

- Close Teams, Zoom, Windows Camera and any other camera apps. Confirm rpi_client.py is not running.

- Laptop plugged in, sleep disabled, lid open.

- Start backend: .venv\Scripts\python.exe run_server.py (AQUASCAN_SAVE_FRAMES not set).

- Wait for model-loaded and Uvicorn-running messages. Note the LAN URL from the output if needed.

- Open http://localhost:8000 in Chrome. Press Ctrl+F5 once.

- Select Laptop Webcam → Start Camera.

- Use the exact physical setup that passed §17 (tub position, camera angle, lighting).

- Do not change model, threshold, imgsz or code on the day.

## Plan C — fallback (always prepared)

- Upload/Demo mode pre-loaded with 2–3 real in-domain clips/images that are proven to detect well.

- If the live camera fails, switch within 10 seconds. Rehearse the switch once.

## What to say about Raspberry Pi

- "The Pi client is built and tested in simulation on the laptop; deployment to physical Pi hardware is the next step." Do not claim it has run on a Pi.

# 20. Required Final Report from Claude Code

- Exact root cause(s), separated into software vs model/domain.

- Phase 0 result: Path A vs Path B frame comparison and detections.

- Raw confidence distributions per phase.

- Detection rate and false-positive rate per phase, per imgsz/conf setting.

- Files inspected and files changed, with exact diffs.

- Regression results from TESTING.md with date and commit.

- best.pt SHA-256 before and after (must match unless C was justified).

- Deployed imgsz and threshold, with the evidence for them.

- What was done about the 0.20 confidence cap.

- Confirmation Raspberry Pi (simulated) and Upload/Demo still work.

- Final A/B/C/D decision against §17 thresholds.

- Exact presentation setup, commands and fallback.

- Remaining limitations (see §21).

# 21. Remaining Limitations (state these honestly)

- Model trained for 10 epochs; metrics are interim.

- Model is domain-specific (floating waste); indoor hand-held detection is out of scope by design.

- Raspberry Pi path validated only in simulation.

- No webcam-domain training data exists (dataset_webcam empty).

# 22. Bottom Line

Software transport, recovery and rendering are well validated. Detection quality on the live webcam is not. The leading hypothesis is model/domain mismatch, but an unresolved contradiction — the OpenCV path detecting bottles where the browser path does not — means a Path A preprocessing bug has not been ruled out. Next actions, in order: baseline snapshot → code-read both paths → Phase 0 → Phases 1–4B with saved frames → offline sweep → decision against fixed thresholds. The floating-water setup is the expected presentation configuration.